## Slide 1
Cyber Forensic Portal
Review: 01
Team members:
  Kushagra Kashyap RA2511056010002
  Shreesh Shrivastava RA2511056010004
  Shashwat Singh RA2511056010013
  Kenisha Upreti RA2511056010015

## Slide 2
Objectives & Problem Statement :-
First Review
1
Problem Statement :
Case details, evidence records and investigation data become difficult to manage when maintained separately.
Objective :
Provide one structured desktop system to manage cyber-forensic cases and digital evidence.
1. Case Management :
Store and manage investigation case details.
2. Evidence Management
Record evidence information and selected files.
3. Evidence Integrity
Generate SHA-256 hashes for selected evidence files.
Case details
Evidence
Records
Managed together in one portal
Current Working Prototype
User
→
Java Swing UI
→
Core Java + OOP
→
JDBC
→
MySQL
Frontend.java
Backend.java
Users, Cases, Evidence
Notes: Source: user-supplied WhatsApp Image 2026-09-30 at 11.30.09 PM.jpeg. Project status and implementation details reproduce the supplied material.

## Slide 3
Project Timeline & Progress :-
Cyber Forensic Investigation Portal’s August to final demonstration planning :
2
8–15 August
Planning & Requirement Analysis
Completed
Project idea finalized, requirements identified and basic modules planned.
16–31 August
Basic frontend & Database Setup
Completed
Java Swing interface created. MySQL Users, Cases and Evidence tables prepared.
1–30 September
Core Module Development
Implemented modules and working prototype
✓ Frontend.java
✓ Backend.java
✓ Login
✓ Case Management
✓ Evidence Management
✓ JDBC + MySQL connectivity
✓ SHA-256 Hashing
✓ Local Prototype Testing
1–31 October
Advanced UI Features
Upcoming
Extend investigation functionality, add testing and improve module reliability.
1–8 November
Testing & Documentation
Upcoming
Project documentation, final preparation, review and refinement.
10 November
Final Preparation & Project Demonstration
Upcoming
Final working demonstration and project workflow.
Current
Notes: Source: user-supplied WhatsApp Image 2026-09-30 at 11.30.09 PM (1).jpeg. All dates and statuses reproduce the supplied timeline. First-review status: core modules implemented and advanced work planned for upcoming phases.